AUTONOMOUS PMO Enterprise Multi-Agent System for Program Delivery Intelligence Technical Architecture & Implementation Specification ¦ v2.0

# Executive Summary

Enterprise project delivery fails not because organizations lack data — it fails because no one can reason across all of it fast enough. Status reports arrive late. Risks surface after they become issues. Escalations happen by instinct, not evidence. Lessons learned stay in documents no one reads.

Autonomous PMO is a governed, event-driven, multi-agent platform that creates a continuous operational intelligence layer above existing delivery tools. It ingests signals from Jira, GitHub, Slack, MS Project, and Smartsheet, reasons across them using specialized AI agents, and surfaces decision-ready intelligence to the right people at the right time.

This is not automation for automation's sake. The platform is designed around human governance first. Agents observe, prepare decisions, and recommend. Humans approve, escalate, and lead.

| Capability | What It Replaces | Time Saved |
| --- | --- | --- |
| Continuous health monitoring | Manual status chasing | 3–5 hrs/PM/week |
| Automated risk detection | Reactive issue discovery | Days of lag eliminated |
| Decision preparation briefs | Hand-crafted exec updates | 2–4 hrs/reporting cycle |
| Cross-project dependency mapping | Spreadsheet dependency tracking | Near real-time vs. weekly |
| Lessons learned capture | Post-mortems that never happen | Institutional memory, automated |

# What This Platform Is Not

- A replacement for strategic leadership judgment

- An autonomous system that acts without human approval on consequential decisions

- A new system of record — it federates from existing tools, not replaces them

- A dashboard — it reasons, not just visualizes

- A set-and-forget automation — it is continuously calibrated and governed

# Why This Exists

Traditional project management tools store tasks and documents. They track work. They do not actively manage delivery.

Delivery success depends on understanding whether work is actually moving, where dependencies are fragile, which risks are escalating, which stakeholders matter most, which teams are overloaded, which issues are repeating, and which past decisions improved or worsened outcomes.

Most of that intelligence is scattered across Jira, GitHub, Slack, documents, spreadsheets, and status updates. Autonomous PMO creates a governed intelligence layer above those systems so organizations can reason about delivery continuously — not just during weekly reporting meetings.

# Core Design Principles

## 1. Lean Agent Design

Version 1 deploys 7 agents rather than dozens of micro-agents. This keeps the platform easier to deploy, test, debug, govern, and operate economically.

## 2. Human Governance First

Autonomous PMO provides decision preparation, not uncontrolled recommendation generation. That distinction matters politically and operationally. Agents surface synthesized situational awareness and early warnings. Humans decide.

## 3. Event-Driven Operation

Agents react to meaningful events — task state changes, milestone updates, dependency blocks, risk threshold breaches — rather than polling on fixed schedules. This reduces noise and improves responsiveness.

## 4. Federated Operational Truth

The platform does not replace Jira, GitHub, ERP tools, HR systems, or document repositories. It creates a federated canonical decision-support state by reconciling and normalizing signals from those systems.

## 5. Intelligence Separated from Governance

Agents generate observations and decision preparation packages. A dedicated policy engine determines what is allowed, what requires human approval, and what must be denied.

## 6. Relational Memory Matters

The Delivery Knowledge Graph lets agents reason about how projects, teams, systems, stakeholders, risks, and decisions relate over time. Most tools store records. The graph stores relationships.

## 7. Bounded Graph Scope

The knowledge graph is powerful but must be explicitly scoped to remain maintainable and performant.

| IN SCOPE | Cross-project dependencies · System ownership mapping · Stakeholder approval chains · Risk propagation paths · Team capacity relationships · Decision/outcome history |
| --- | --- |

| OUT OF SCOPE | Every task-level relationship · Individual comment threads · Sub-task granularity · Tool-internal metadata · Document version histories |
| --- | --- |

## 8. Signal Quality Awareness

Agents must account for signal quality — not just signal presence. Delivery intelligence built on noisy, incomplete, or stale data produces false confidence. The platform treats signal quality as a first-class concern.

## 9. Measurable Trust

Every agent output is continuously evaluated using quantitative and human-centered metrics. The system is explainable, governable, and improvable by design.

# Signal Quality Management

One of the most dangerous assumptions in delivery intelligence systems is that ingested signals are structured, current, and reliable. In practice, they are not. Slack messages are ambiguous. Tickets are vague or stale. Meeting notes are informal. Status updates go missing for days.

Autonomous PMO treats signal quality as a first-class architectural concern, not an afterthought.

## Signal Quality Pipeline

Every ingested signal passes through a quality assessment before it reaches the canonical state or knowledge graph.

Raw Signal

→ Source Reliability Scoring

→ Noise Filtering

→ Confidence Scoring

→ Freshness Decay Check

→ Missing Data Detection

→ Signal Sparsity Alert (if needed)

→ Qualified Signal → Canonical State / Graph

## Noise Filtering

- Remove duplicate signals from the same source within a configurable deduplication window

- Classify informal signals (Slack, meeting notes) as supplementary — not primary evidence

- Flag tickets with no description, no assignee, or no status movement as low-reliability

- Detect bot-generated or automated updates and weight them separately from human updates

## Confidence Decay

Signal confidence decreases as data ages. A milestone status from yesterday is more reliable than one from ten days ago with no intervening updates.

| Signal Type | High Confidence Window | Decay Trigger |
| --- | --- | --- |
| Jira task status | 24 hours | No update in 48 hours |
| GitHub velocity | 72 hours | No commit activity in 5 days |
| Slack discussion | 4 hours | Thread older than 24 hours |
| Meeting notes | 48 hours | No action item follow-up in 72 hours |
| Manual status report | 7 days | Next reporting cycle overdue |

## Missing Data Detection

- Detect when a project has not produced any signals in a configurable window (default: 48 hours)

- Flag milestones approaching target dates with no recent task completion signals

- Identify team members with assigned tasks but no activity signals for more than 3 days

- Surface missing dependency status updates when downstream tasks are unblocked in the data but upstream tasks show no completion signal

## Signal Sparsity Alerts

When an agent is asked to reason over a project with insufficient signal coverage, it must flag this explicitly rather than produce low-confidence outputs without disclosure.

| SPARSITY ALERT EXAMPLE | Project proj_123 has insufficient signal coverage for reliable milestone risk assessment. Last Jira update: 6 days ago. No GitHub activity in 4 days. Confidence in current health score: LOW. Recommend manual PM check-in before escalation. |
| --- | --- |

## Source Reliability Profile

Each data source maintains a per-project reliability score updated continuously based on observed accuracy versus later outcomes.

| Source | Default Reliability | Improves When | Degrades When |
| --- | --- | --- | --- |
| Jira | Medium | Tickets consistently updated | Stale tickets, bulk moves |
| GitHub | High | Commits match ticket velocity | Long PR backlogs |
| Slack | Low | Threads tagged to tickets | Unstructured, high volume |
| Meeting notes | Medium | Action items tracked to completion | Notes not linked to tickets |
| Manual reports | Medium-High | Consistent cadence | Submitted late or skipped |

# Architecture Overview

The platform operates across five integrated layers. Each layer has a distinct responsibility. Together they transform fragmented delivery data into governed operational intelligence.

| Layer | Responsibility |
| --- | --- |
| Agent Intelligence Layer | Interprets signals, generates observations, prepares decisions |
| Policy & Governance Layer | Determines what is allowed, routes approvals, enforces compliance |
| Canonical State Layer | Stores normalized current operational truth per project and program |
| Delivery Knowledge Graph Layer | Stores long-lived relational memory across the delivery ecosystem |
| Security, Audit & Trust Layer | Enforces permissions, isolation, traceability, and compliance controls |

## Agent Architecture — 7 Core Agents

| Agent | Responsibility | Primary Outputs |
| --- | --- | --- |
| Program Director Agent | Orchestration, conflict resolution, escalation routing | Merged recommendations, routing decisions |
| Planning Agent | Roadmap generation, milestone planning, dependency analysis | Work breakdown, milestone plan, dependency map |
| Execution Monitoring Agent | Progress tracking, variance detection, throughput analysis | Delivery health score, bottleneck alerts |
| Risk Intelligence Agent | Risk detection, impact estimation, mitigation recommendation | Risk entries, mitigation proposals |
| Issue Management Agent | Blocker detection, root cause classification, escalation support | Issue log entries, severity labels |
| Communication Agent | Reporting, narrative synthesis, stakeholder-tailored updates | Decision preparation briefs, executive summaries |
| Knowledge Agent | Lessons learned, heuristic improvement, cross-project pattern retrieval | Reusable insights, planning guidance |

# Agent Coordination Model

Agents do not operate in isolation. Complex delivery signals require coordinated multi-agent workflows where outputs from one agent inform the reasoning of another. The Program Director Agent orchestrates these coordination patterns.

## Coordination Patterns

### Sequential Reasoning

Used when agent B needs agent A's output before it can reason. Applied when risk assessment requires issue classification to complete first.

Issue Management Agent → classify blocker

↓

Risk Intelligence Agent → evaluate milestone impact

↓

Communication Agent → generate decision preparation brief

### Parallel Analysis

Used when multiple agents can reason independently and their outputs are then merged. Applied when a single event has both execution and risk dimensions.

Event: dependency.blocked

├── Execution Monitoring Agent → throughput impact

└── Risk Intelligence Agent   → milestone risk score

↓

Program Director Agent → merge + route

### Conflict Arbitration

Used when agents produce inconsistent conclusions. The Program Director Agent compares evidence quality, confidence scores, and source reliability, then merges, prefers one signal, or escalates to human review.

| EXAMPLE CONFLICT | Execution Monitoring Agent: throughput stable. Risk Intelligence Agent: schedule risk elevated. Resolution: Merged — throughput is stable but dependency fragility creates elevated risk for the next milestone. Confidence: 0.79. |
| --- | --- |

### Escalation Routing

When an agent output crosses a policy threshold, the Program Director routes it through the Policy Engine, determines the approval level required, and prepares a human-ready escalation package.

Risk score > 0.40 threshold

→ Policy Engine: approval_required

→ Communication Agent: draft escalation brief

→ Route to: project_manager_01

→ Audit log: full decision rationale captured

## End-to-End Coordination Example: Blocked Dependency

- Jira emits task.updated event — task T-144 moves to blocked

- Signal Quality Pipeline qualifies the event (Jira reliability: medium, freshness: high)

- Canonical state receives blocked-task update proposal

- Knowledge graph receives dependency-impact update proposal

- Issue Management Agent classifies blocker severity (parallel)

- Execution Monitoring Agent assesses throughput impact (parallel)

- Risk Intelligence Agent evaluates milestone risk (sequential, after issue classification)

- Program Director Agent merges outputs, resolves any conflicts

- Policy Engine evaluates: escalation requires approval

- Communication Agent drafts a decision preparation brief for the PM

- Human approves escalation

- Audit log captures full sequence. Outcome feeds evaluation and knowledge reuse

# Context Construction Layer

LLM-based agents are only as good as the context they receive. Poorly constructed context produces hallucinations, low-quality recommendations, and unnecessary token spend. The Context Construction Layer assembles the right context for each agent invocation — no more, no less.

## Context Assembly Pipeline

Triggering Event

→ Canonical State Slice        (current project truth, scoped to relevance)

→ Relevant Graph Neighborhood  (2-hop relationships from the event entity)

→ Historical Similar Cases     (top-3 matched cases from knowledge store)

→ Policy Constraints           (applicable rules for this agent + project)

→ Agent Skill Context          (skill definition, evaluation targets, tools)

→ Assembled Context → Agent Invocation

## Context Scoping Rules

- Each agent receives only the canonical state slice relevant to its current task — not the full project state

- Graph neighborhood is limited to 2 hops from the event entity by default; 3 hops for program-level analysis only

- Historical cases are matched by project type, signal pattern, and milestone proximity — not retrieved at random

- Policy constraints are pre-filtered to the relevant agent, project, and action type before injection

- No agent receives another project's data unless explicitly orchestrated by the Program Director Agent

## Why This Matters

| Without Context Construction | With Context Construction |
| --- | --- |
| Agents receive full state dumps → high token cost | Agents receive scoped slices → 60–80% token reduction |
| LLM hallucinates missing relationships | Graph neighborhood provides explicit relationships |
| No precedent reasoning | Historical cases ground recommendations in evidence |
| Policy violations possible | Policy constraints injected before reasoning begins |

# Decision Control Model

The platform uses three decision tiers. The distinction matters. Calling everything a recommendation creates political resistance in enterprise environments. Framing outputs as decision preparation — synthesized situational awareness packaged for human action — is more accurate and lands better.

| Tier | What It Means | Human Approval Required |
| --- | --- | --- |
| Observation | Detect and describe delivery signals | Not required |
| Decision Preparation | Synthesize evidence, surface options, recommend next step — human decides | Required for consequential actions |
| Execution | Perform pre-approved safe actions (reports, dashboards, audit entries) | Whitelisted actions only |

## Decision Preparation Examples

These are outputs the system prepares for human decision-makers — not autonomous actions.

- Milestone M3 slip probability is 0.47. Three contributing factors identified. Two mitigation options prepared for PM review.

- Integration team at 118% capacity across four programs. Escalation brief ready for program governance meeting.

- Blocker T-144 has a historical root cause match to two prior incidents. Prior resolution pattern available for PM reference.

# Policy Engine

The policy engine separates intelligence generation from organizational control. Every proposed agent action passes through the policy engine before execution. This enforces governance without embedding policy logic inside individual agents.

## Policy Outcomes

| Outcome | Meaning |
| --- | --- |
| allow | Action proceeds automatically |
| allow_with_audit | Action proceeds; full audit record required |
| approval_required | Action queued for human review before execution |
| deny | Action blocked; reason recorded |
| escalate | Action requires senior stakeholder review |

## Policy Precedence Order

- Regulatory and compliance policy

- Organization-wide governance policy

- Portfolio or program policy

- Project-specific policy

- Agent or skill-specific policy

Higher-precedence policies override lower-precedence ones.

# Cost Control Strategy

Enterprise systems require cost predictability. Without deliberate cost management, a multi-agent platform that processes thousands of delivery events daily becomes expensive quickly. The following strategies keep token spend predictable and proportional to value delivered.

## Model Routing by Task Complexity

| Agent | Model Tier | Rationale |
| --- | --- | --- |
| Communication Agent | Fast, low-cost model | Structured narrative generation — high volume, predictable format |
| Execution Monitoring Agent | Fast, low-cost model | Pattern detection on structured data — speed matters more than depth |
| Issue Management Agent | Mid-tier model | Classification + root cause matching — moderate reasoning required |
| Risk Intelligence Agent | High-accuracy model | Multi-factor risk scoring + propagation analysis — precision critical |
| Planning Agent | High-accuracy model | Dependency reasoning + resource estimation — complex inference |
| Program Director Agent | High-accuracy model | Conflict resolution + orchestration — highest reasoning demand |
| Knowledge Agent | Retrieval-augmented model | Pattern retrieval + heuristic matching — retrieval + light reasoning |

## Cost Reduction Techniques

- Cache reuse: identical context + skill combos return cached outputs within a configurable TTL (default: 15 minutes for stable signals)

- Incremental reasoning: agents receive only state deltas since last invocation, not full state re-reads

- Batch evaluation: low-priority insights (weekly summaries, knowledge extraction) processed in scheduled batches during off-peak windows

- Graph precomputation: common graph queries (team capacity exposure, dependency chains) precomputed on a schedule and cached — not recomputed per agent call

- Context scoping: the Context Construction Layer limits agent input to relevant slices, cutting average token spend by 60–80% versus full-state injection

- Token budget tracking: per-tenant, per-project, per-agent cost monitoring with configurable alerts and spend caps

## Cost Monitoring

- Real-time token usage dashboard per tenant, project, and agent

- Configurable monthly spend caps with auto-downgrade to lower model tiers when approaching limits

- Cost-per-insight reporting to demonstrate ROI against analyst time saved

# Failure Mode Design

Real production platforms fail. Explicit failure mode design is what separates credible enterprise systems from demos. The platform must degrade gracefully and safely when components are unavailable.

| Failure Scenario | Detection Method | Fallback Behavior |
| --- | --- | --- |
| Knowledge graph unavailable | Health check timeout > 5s | Fall back to canonical state reasoning only; flag reduced confidence; alert operations team |
| LLM model failure or timeout | API error + retry exhaustion | Retry with smaller deterministic model; if all retries fail, queue for manual review; do not surface partial outputs |
| Policy engine crash | Service health check failure | Deny all non-whitelisted actions (fail closed); queue pending decisions for manual review; restore from last known policy snapshot |
| Integration outage (Jira/GitHub) | No signal received in > 30 min | Activate stale signal detection; surface signal sparsity alerts; continue reasoning on last known state with reduced confidence scores |
| Canonical state corruption | Schema validation failure on write | Reject corrupt update; preserve last valid state; alert operations; log full diff for recovery |
| Event queue backup | Queue depth > configurable threshold | Prioritize critical risk and blocker events; batch and delay low-priority status updates; alert on sustained backup |

## Fail-Safe Principles

- Always fail closed for restricted actions — when in doubt, require human approval

- Never surface a partial or low-confidence output without explicit confidence disclosure

- Degrade gracefully — reduced capability is always better than incorrect output

- Log every failure with full context for post-incident analysis

- Manual fallback workflows documented and tested for all critical paths

# Delivery Knowledge Graph

Project delivery is relational. The knowledge graph stores long-lived relationships across the delivery ecosystem — the institutional memory that most organizations lose between projects.

## Canonical State vs Knowledge Graph

| Layer | Purpose | Key Question Answered |
| --- | --- | --- |
| Canonical Decision-Support State | Current normalized operational truth for a specific project | What is happening now? |
| Delivery Knowledge Graph | Long-lived relational memory across projects, teams, systems, stakeholders, risks, decisions, and outcomes | How is everything connected, and what patterns matter over time? |

## Graph Node Types

project · program · portfolio · milestone · task · dependency · team · person · stakeholder · business capability · system · risk · issue · decision · outcome · document · communication artifact

## Graph Edge Types

depends_on · blocks · owns · assigned_to · reports_to · influences · approved_by · impacts · related_to · mitigated_by · caused_by · part_of · delivered_by · escalated_to · learned_from

## What the Graph Enables

- Cross-project dependency intelligence: shared bottlenecks, hidden dependency clusters, portfolio collision points

- Stakeholder influence mapping: who approves what, who repeatedly delays decisions, where escalation chains stall

- Risk propagation analysis: how one issue affects multiple milestones, projects, or programs

- Knowledge reuse: retrieve similar past delivery situations and apply what worked

- Transformation control tower: at scale, the graph becomes enterprise delivery memory

# Simulation and Testing Strategy

The most serious AI systems are validated against synthetic delivery scenarios before they touch real project data. This is not optional for enterprise deployment — it is how you build justified confidence in agent behavior.

## Synthetic Delivery Simulation

The platform includes a simulation harness that generates realistic delivery scenarios to test agent detection, escalation timing, and false positive rates before production deployment.

## Reference Simulation: Program Alpha

| SIMULATION SPEC | 12 projects · 4 shared teams · 120 tasks · 8 milestones · Injected: 3 dependency failures, 1 capacity overload, 2 silent scope creep signals, 1 late-surfacing critical blocker |
| --- | --- |

## What Simulations Test

- Risk detection: does the Risk Intelligence Agent flag injected risks before they become issues?

- Escalation timing: does the system escalate at the right threshold, not too early (alert fatigue) and not too late (missed risk)?

- Dependency reasoning: does the knowledge graph correctly propagate impact from a single blocked task to affected milestones?

- False positive rate: what percentage of agent flags are spurious? Must stay below 15% for Risk Intelligence Agent.

- Signal sparsity behavior: does the system correctly flag reduced confidence when signal coverage drops?

- Conflict resolution: when agents disagree on a simulated scenario, does the Program Director resolve correctly?

## Test Categories

| Category | What It Covers | Tooling |
| --- | --- | --- |
| Unit tests | Individual agent skill logic in isolation | pytest with mocked context |
| Integration tests | Agent + Policy Engine + Canonical State interactions | pytest with real state store |
| Policy tests | All policy outcomes for all action types | Dedicated policy test suite |
| Simulation tests | End-to-end delivery scenario playback | Synthetic event harness |
| Evaluation tests | Agent metric targets (precision, recall, acceptance rate) | Calibration framework |

# Evaluation and Learning System

Every agent and skill is continuously evaluated. The evaluation system is what makes this a platform that improves over time rather than a static tool that degrades as delivery contexts evolve.

## Core Metrics

| Metric | Meaning | Why It Matters |
| --- | --- | --- |
| Precision | How often detections are valid | Controls alert fatigue |
| Recall | How many real issues are detected | Controls missed risks |
| False Positive Rate | Unnecessary alerts | Governs PM trust in the system |
| Time-to-Detection | Detection speed | Measures early warning value |
| Human Acceptance Rate | Decision preparation acceptance rate | Measures output quality |
| Edit Rate | Amount of rework required on generated content | Measures Communication Agent quality |
| Operational Impact | Measurable effect on delivery outcomes | Measures business value |

## Learning System Design

The system improves through controlled, auditable calibration — not uncontrolled model retraining. Learning happens at four levels:

- Threshold tuning: risk score thresholds, confidence decay curves, and escalation triggers are recalibrated based on observed outcomes

When a flagged risk that was accepted as valid later results in an actual project issue, the detection threshold that caught it is reinforced. When a flag is consistently rejected by PMs, the threshold is tightened.

- Heuristic updates: Planning Agent heuristics (estimation patterns, dependency risk signals) are updated based on project outcomes

Explicitly versioned, human-reviewed, and logged. No automated heuristic updates without PM or admin approval.

- Prompt improvements: Communication Agent and Risk Agent prompts are refined based on edit rate and acceptance rate data

Prompt changes are version-controlled, tested in simulation before deployment, and rolled back if metrics degrade.

- Retrieval weighting: Knowledge Agent retrieval relevance scores are updated based on whether retrieved cases led to accepted or rejected recommendations

## What Learning Does Not Include

- Uncontrolled model fine-tuning or retraining on production data

- Automatic changes to policy engine rules

- Self-modifying agent behavior without human review and approval

- Retroactive changes to audit logs or decision rationale records

## Evaluation Guardrails

- Acceptance rate alone is insufficient — the system also checks whether accepted recommendations improved outcomes

- Rejected recommendations are reviewed to determine if they were actually correct and the PM was wrong

- Low false positive rates are cross-checked against recall to detect hidden poor performance

- Over-trust detection: if a PM accepts everything, their acceptance signal is down-weighted in calibration

# Security, Privacy, and Auditability

| Role | Access Level |
| --- | --- |
| Executive Sponsor | Portfolio summaries and executive decision preparation briefs |
| Program Director | Full program visibility |
| Project Manager | Project-level operational detail |
| Team Member | Task-level views only |
| Auditor | Policy decisions, rationale metadata, and audit logs |
| Agent Runtime | Scoped service permissions only — principle of least privilege |

## Audit Logging

Every consequential system event is logged with full context. Audit records are immutable, retention-governed, and exportable for compliance review.

- signal_ingested · state_update_proposed · graph_update_proposed

- policy_evaluated · recommendation_generated · human_override

- automated_action_executed · evaluation_metric_updated

# Phase 1 Build Plan

The fastest path to a credible client demo is a focused, end-to-end slice. Phase 1 delivers one complete workflow — a blocked dependency triggering an automated decision preparation brief — running against a real or synthetic data source.

## Phase 1 Scope: The Core Loop

| DEMO TARGET | Connect to Jira or Smartsheet → blocked task detected → Risk Intelligence Agent scores milestone impact → Communication Agent produces a PM-ready decision preparation brief → Policy Engine routes for approval → Human approves → Audit log captured. End-to-end in under 2 minutes. |
| --- | --- |

## Tech Stack

| Layer | Tool | Rationale |
| --- | --- | --- |
| Agent orchestration | LangGraph | Native support for multi-agent coordination patterns; stateful graph execution |
| LLM | Claude claude-sonnet-4-20250514 via Anthropic API | Strong reasoning, reliable structured outputs, built-in policy alignment |
| Integrations | Jira REST API · Smartsheet API | Covers most client environments in Phase 1 |
| Canonical state store | PostgreSQL + pgvector | Structured state + vector search for historical case matching |
| Knowledge graph | Neo4j (local) or Amazon Neptune (cloud) | Purpose-built for relationship queries; Cypher query language |
| Event bus | Redis Streams (Phase 1) → Kafka (Phase 2+) | Simple, fast event delivery; upgrade path to enterprise messaging |
| Policy engine | Custom Python rule engine (YAML-configured) | Transparent, auditable, version-controlled policy execution |
| Demo UI | Streamlit (Phase 1) → Next.js (Phase 2) | Ship fast for demo; upgrade to production UI in Phase 2 |
| Auth + scheduling | Supabase + APScheduler | Lightweight auth and cron for Phase 1 |

## Data Contracts

### AgentInput

project_id:       str

event_type:       str

canonical_state:  Dict  # scoped slice — not full state

graph_context:    Dict  # 2-hop neighborhood

historical_cases: List  # top-3 matched cases

policy_context:   Dict  # applicable rules

signal_quality:   Dict  # reliability + confidence scores

### AgentOutput

agent_name:             str

decision_type:          str   # observation | decision_preparation | execution

confidence_score:       float

evidence:               List[str]

decision_factors:       List[str]

recommendation:         Optional[str]

proposed_state_updates: Dict

proposed_graph_updates: List[Dict]

policy_action:          str

uncertainty_notes:      List[str]  # explicit gaps disclosed

## Build Phases

| Phase | Duration | Deliverable |
| --- | --- | --- |
| Phase 1A — Core pipeline | Week 1–2 | Jira ingestion → Signal Quality Pipeline → Canonical State → Execution Monitoring Agent → health score output |
| Phase 1B — Intelligence layer | Week 3–4 | Risk Intelligence Agent live · Issue Management Agent live · Program Director conflict resolution · Policy Engine routing |
| Phase 1C — Demo ready | Week 5 | Communication Agent producing styled decision preparation briefs · Streamlit UI · end-to-end demo script validated |
| Phase 2 — Graph + learning | Month 2 | Knowledge graph online · Context Construction Layer · Knowledge Agent · Evaluation calibration loop |
| Phase 3 — Enterprise hardening | Month 3 | Failure mode handling · Cost control strategy · RBAC · Audit logging · Additional integrations |

## Folder Structure

autonomous-pmo/

├── agents/                 # One folder per agent

├── orchestrator/           # LangGraph coordination + conflict resolution

├── policy/                 # Policy engine + YAML config

├── state/                  # Canonical state store + normalization

├── signal_quality/         # Noise filtering + confidence decay + sparsity

├── context_assembly/       # Context Construction Layer

├── knowledge_graph/        # Neo4j graph store + query service

├── events/                 # Event producers + consumers + schemas

├── integrations/           # Jira, GitHub, Slack, Smartsheet adapters

├── evaluation/             # Metrics + calibration + labeling

├── simulation/             # Synthetic delivery harness

├── audit/                  # Logging + retention

├── security/               # RBAC + isolation

├── configs/                # agents.yaml · policies.yaml · models.yaml

├── tests/                  # unit · integration · policy · simulation

└── README.md

# Client Onboarding

A system this powerful fails at adoption if the first-use experience is painful. The onboarding goal: a new client connects their primary data source and sees their first decision preparation brief within 30 minutes.

## 30-Minute Onboarding Target

- Client authenticates via OAuth to their Jira or Smartsheet instance — 5 minutes

- Platform auto-discovers active projects and presents a project selection UI — 3 minutes

- Client selects projects and confirms team mapping — 5 minutes

- Signal Quality Pipeline runs an initial signal coverage assessment and presents a health check — 5 minutes

- Platform surfaces the first three delivery observations from existing data — 7 minutes

- Client reviews and confirms their first decision preparation brief — 5 minutes

## Onboarding Guardrails

- No agent output is surfaced until the Signal Quality Pipeline confirms sufficient signal coverage

- First-run outputs are clearly labeled as initial assessments with calibration-in-progress disclosure

- Clients are given a guided tour of the policy configuration before any escalation actions are enabled

- Onboarding metrics tracked: time-to-first-insight, signal coverage score, initial false positive rate

# Explainability and Transparency UI

Executives and PMs will ask why the system flagged something. The answer cannot be buried in an audit log. Explainability must be surfaced directly in the user interface.

## Decision Rationale View

Every agent output includes an expandable rationale panel accessible from the UI. This shows:

- What evidence triggered the observation or decision preparation

- Which agents contributed and what they individually concluded

- What the confidence score is and what uncertainty exists

- What policy outcome was applied and why

- What the recommended next step is and what the alternatives are

## Confidence Disclosure

Every output displays a confidence indicator — High, Medium, or Low — with a plain-language explanation of what is driving uncertainty. Low-confidence outputs are visually differentiated and cannot be directly actioned without explicit PM acknowledgment.

## Override Transparency

When a human overrides an agent recommendation, the UI captures the reason, records it in the audit log, and feeds it back into the evaluation calibration loop. Overrides are tracked by frequency to detect systematic agent miscalibration.

# ROI Framing for Client Conversations

The strongest demo moment is when a client can see their own numbers. Build this calculator into the demo. It closes rooms.

| Value Driver | Conservative Estimate | Calculation Basis |
| --- | --- | --- |
| Status reporting automation | 3 hours saved per PM per week | Average PM spends 4–6 hrs/week on manual status gathering and report writing |
| Early risk detection | 1 escalation prevented per quarter per program | Average cost of a late-surfaced critical risk: 2–4 weeks of rework + stakeholder trust |
| Decision preparation briefs | 2 hours saved per reporting cycle | Average exec update takes 3–5 hrs to prepare manually |
| Cross-project dependency visibility | 1 dependency conflict prevented per quarter | Undetected dependency collisions average 1–3 weeks of delay per incident |
| Knowledge reuse | 10% reduction in planning estimation error | Teams that reuse historical delivery patterns estimate more accurately over time |

| SAMPLE ROI CALCULATION | 10 PMs × 3 hrs/week × $120/hr loaded cost × 48 weeks = $172,800/year in reporting time alone. Add one prevented critical escalation per quarter and that number doubles before touching quality or delivery confidence improvements. |
| --- | --- |

# Strategic Advantage

Most project management tools visualize data. Autonomous PMO reasons about it.

The combination of bounded agent architecture, signal quality management, context construction, and the Delivery Knowledge Graph produces something no dashboard can: an intelligence layer that gets smarter with every project it processes.

The modular architecture means the platform extends without rebuilding. Add a Budget Agent, a Dependency Conflict Detector, a Stakeholder Sentiment Analyzer — each plugs into the existing orchestration, policy, and audit infrastructure.

Organizations that deploy this platform do not just get better reporting. They get delivery intelligence that compounds over time. That is the strategic advantage, and it is the story that wins client conversations.

# Non-Functional Requirements

| Requirement | Target |
| --- | --- |
| Report generation latency | < 30 seconds |
| Event-to-observation latency | < 2 minutes |
| Critical risk escalation latency | < 5 minutes after threshold breach |
| Dashboard refresh latency | < 60 seconds |
| Platform availability | 99.9% |
| Event processing durability | At-least-once delivery |
| State update semantics | Idempotent |
| Policy evaluation failure mode | Fail closed for restricted actions |